**WORK BREAKDOWN STRUCTURE OF SPRINT 1**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **PROJECT TITLE** | AGRICULTURE INFORMATION MANAGEMENT SYSTEM | **COMPANY NAME** | | HERALD COLLEGE KATHMANDU | |
| **PROJECT MANAGER** | SAYAR DHAKAL | **Start Date** | **End Date** | 13 Mar, 2022 | 9 Apr, 2022 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 1 | **Requirement Gathering** | **13-03-2022** | **19-03-2022** | **7** | **-** |
| Research | 13-03-2022 | 15-03-2022 | 3 | Completed |
| Requirement Analysis | 16-03-2022 | 18-03-2022 | 3 | Completed |
| Client Meeting | 19-03-2022 | 19-03-2022 | 1 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 2 | **Requirement Gathering** | **20-03-2022** | **26-03-2022** | **7** | **-** |
| Client meeting | 20-03-2022 | 20-03-2022 | 1 | Completed |
| Wire frame and ERD of page | 21-03-2022 | 23-03-2022 | 3 | Completed |
| CRUD Operation | 24-03-2022 | 26-03-2022 | 3 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 3 | Requirement Gathering | **3-27-2022** | **4-2-2022** | **7** | - |
| Client meeting | 3-27-2022 | 3-27-2022 | 1 | Completed |
| Bug fixing and add crops | 3-28-2022 | 3-30-2022 | 3 | Completed |
| Database & WBS making | 3-31-2022 | 4-2-2022 | 3 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 4 | Requirement Gathering | **4/3/2022** | **4/9/2022** | 7 | - |
| Client meeting | 4/3/2022 | 4/3/2022 | 1 | Completed |
| Sprint Backlog & ERD | 4/4/2022 | 4/6/2022 | 3 | Completed |
| Add crops UI/UX | 4/7/2022 | 4/9/2022 | 3 | Completed |