**WORK BREAKDOWN STRUCTURE OF SPRINT 2**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **PROJECT TITLE** | AGRICULTURE INFORMATION MANAGEMENT SYSTEM | **COMPANY NAME** | | HERALD COLLEGE KATHMANDU | |
| **PROJECT MANAGER** | SAYAR DHAKAL | **Start Date** | **End Date** | 04 Mar, 2022 | 30 Apr, 2022 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 1 | **Requirement Gathering** | **4/4/2022** | **4/10/2022** | **7** | **-** |
| Client Meeting | 4/4/2022 | 4/4/2022 | 1 | Completed |
| Sprint Retrospective of Sprint1 | 4/5/2022 | 4/7/2022 | 3 | Completed |
| Research for Sprint 2 | 4/8/2022 | 4/10/2022 | 3 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 2 | **Requirement Gathering** | **4/11/2022** | **4/17/2022** | **7** | **-** |
| Client Meeting | 4/11/2022 | 4/11/2022 | 1 | Completed |
| Sprint review of Sprint 1 | 4/12/2022 | 4/14/2022 | 3 | Completed |
| Discussion on admin panel | 4/15/2022 | 4/17/2022 | 3 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 3 | **Requirement Gathering** | 4/18/2022 | 4/24/2022 | **7** | - |
| Client Meeting | 4/18/2022 | 4/18/2022 | 1 | Completed |
| Excel Sheet(info) | 4/19/2022 | 4/21/2022 | 3 | Completed |
| Sequence diagram | 4/22/2022 | 4/24/2022 | 3 | Completed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Week** | **Task Name** | **Start Date** | **End Date** | **No. Of Days** | **Progress** |
| 4 | **Requirement Gathering** | 4/25/2022 | 4/30/2022 | 7 | - |
| Client Meeting | 4/25/2022 | 4/25/2022 | 1 | Completed |
| Testing & User manual | 4/26/2022 | 4/28/2022 | 3 | Completed |
| Debugging | 4/29/2022 | 4/30/2022 | 3 | Completed |